Section 1: Student Details

Full name: Otabek Dushamov

Student number: 2427234

Award / course: Project and Professionalism

Email address: d.o.dushamov@wlv.ac.uk

Supervisor: Dilshod Ergashev

Date of submission: 24/10/25

Table of Contents

Section 1: Student Details	1

Table of Contents	2

Section 2: Statement of Project Details	3

2.1 Project Title	3

2.2 Academic Question	3

2.3 Aims	3

2.4 Objectives	3

2.5 Artefact (proposed) to be developed	3

Section 3: Project Proposal	4

3.1 Introduction	4

3.2 Initial Research into Sources of Information	4

3.3 Artefact (proposed)	5

3.4 Plan/Schedule	7

3.5 References	8

Section 4: Additional Sources of Information	10

4.1 Ethical Considerations Form	10

4.2 Resources	10

4.2.1 Bibliography	10

4.3 Client	10

SECTION 2: STATEMENT OF PROJECT DETAILS

2.1 Project Title

Securing Web Application API using JWT, HTTPS, Rate Limiting, and OWASP Best Practices

2.2 Academic Question

How effective are JWT authentication, HTTPS encryption, rate limiting, and OWASP guidelines in mitigating modern cyber threats to web application APIs?

2.3 Aims

- Investigate common vulnerabilities in web APIs.

- Develop a secure REST API prototype using Django.

- Apply modern techniques to protect API endpoints.

- Evaluate the effectiveness of implemented security methods.

2.4 Objectives

- Implement JWT-based authentication and authorization.

- Configure HTTPS for secure transport.

- Introduce rate limiting to prevent abuse.

- Apply OWASP API Security Top 10 practices.

- Conduct testing before and after implementation.

- Document findings and evaluate protection levels.

2.5 Artefact (Proposed)

A secure REST API developed using Django REST Framework. It will integrate JWT authentication, HTTPS encryption, request throttling, and OWASP-compliant configuration. The prototype will include testing, evaluation, and documentation.

SECTION 3: PROJECT PROPOSAL

3.1 Introduction

Modern web applications rely heavily on APIs for communication between services, mobile applications, and clients. This dependency has exposed APIs to a rising number of cyber-attacks, including brute-force attacks, token theft, man-in-the-middle interception, and injection-based exploits. Insecure API implementations have contributed to data leaks, unauthorised access, and compromised systems across industries.

The growth of cloud platforms, microservice architectures, and mobile applications means that APIs now serve as core infrastructure rather than secondary components. According to OWASP and IBM Security, API-related breaches are increasing due to weak authentication, poor encryption, missing rate limits, and misconfigured access control.

This project aims to explore whether a combination of JSON Web Token (JWT) authentication, HTTPS/TLS encryption, rate limiting, and OWASP API Security Top 10 guidance can significantly strengthen the security of a Django-based web API.

The project addresses the academic question:
“How effective are JWT authentication, HTTPS encryption, rate limiting, and OWASP best practices in mitigating API security threats?”

The study includes research, the development of a security-enhanced REST API, and vulnerability testing. The implementation will follow secure development lifecycle practices and align with BCS project requirements by delivering a practical artefact with analysis, development, and testing.

3.2 Initial Research into Sources of Information

This section summarises key sources relevant to the development of a secure API. Each entry includes a brief overview and relevance.

OWASP Foundation (2023)
OWASP API Security Top 10 lists the most common and severe API vulnerabilities, including broken authentication, excessive data exposure, and lack of rate limiting. This source informs the design decisions, guiding prevention strategies and security configurations.

Jones, M. et al. (RFC 7519, 2015)
This document defines the JSON Web Token (JWT) standard. It explains token structure, signature validation, and secure transmission. It supports the authentication mechanism used in the artefact.

NIST SP 800-95
This publication outlines secure web service guidelines, including encryption practices, API access control, and standards for message confidentiality. It reinforces the use of HTTPS and secure configurations.

SSL Labs (2022)
This guide explains HTTPS deployment best practices, TLS configuration, certificate handling, and common misconfigurations. It provides the foundation for securing API transport layers.

OWASP ZAP Documentation
This tool assists with vulnerability testing of APIs. It helps test for injection, broken authentication, and transport vulnerabilities before and after implementing security measures.

Manning, “API Security in Action”
This source covers applying security mechanisms, threat analysis, and real-world mitigation strategies. It supports the practical design of the API.

Postman Security Testing Guides
These guides provide guidance on structuring secure endpoints, testing authentication flows, and monitoring requests. It assists with endpoint validation and rate-limiting trials.

Cloudflare Rate Limiting Docs
Describes practical approaches to controlling access frequency to prevent abuse and denial-of-service attacks.

IEEE Research on API Security Trends
Addresses the rising threat landscape for APIs and the impact of insecure implementations in modern environments. Supports the academic justification.

These sources collectively inform design choices, align the project with recognised standards, and provide the basis for evaluation and testing.

3.3 Artefact (Proposed)

The artefact will be a secure REST API built using Django REST Framework. The following features will be implemented:

Authentication and Authorization (JWT)

- Use of access and refresh tokens

- Expiry handling and token rotation

- Role-based access control

HTTPS/TLS Configuration

- SSL certificate deployment

- Encrypted client-server communication

- Prevention of sniffing and interception

Rate Limiting

- Request throttling using Django or Nginx

- IP-based and user-based restrictions

- Mitigation of brute-force and DDoS-style attacks

OWASP Best Practices

- Input validation and sanitisation

- Secure headers and error handling

- Logging and monitoring

- Principle of least privilege

Development Methodology

The System Development Life Cycle (SDLC) will be followed. Agile or iterative development will guide implementation and testing.

Testing Approach

Testing will include:

- OWASP ZAP scans

- Manual endpoint testing via Postman

- Unit tests for authentication and access rules

- Pre- and post-security evaluation

The artefact will reflect BCS accreditation requirements by demonstrating development, testing, practical application, and problem-solving relevance.

3.4 Plan/Schedule

Figure 1: Gantt Chart of Project Timescales

3.5 References

Django Software Foundation (2023). Security in Django (Official Documentation). Available at: https://docs.djangoproject.com/en/5.2/topics/security/ (accessed October 24, 2025).

Django REST Framework (2023). API Guide: Authentication. Available at: https://www.django-rest-framework.org/api-guide/authentication/ (accessed October 24, 2025).

Django REST Framework (2023). API Guide: Throttling. Available at: https://www.django-rest-framework.org/api-guide/throttling/ (accessed October 24, 2025).

Jazzband (2020). Django REST Framework Simple JWT Documentation. Available at: https://django-rest-framework-simplejwt.readthedocs.io/en/latest/ (accessed October 24, 2025).

Electronic Frontier Foundation (2025). Certbot – Get HTTPS for Free. Available at: https://certbot.eff.org/ (accessed October 24, 2025).

Mozilla Developer Network (2023). Transport Layer Security (TLS) Configuration – MDN Web Docs. Available at: https://developer.mozilla.org/en-US/docs/Web/Security/Practical_implementation_guides/TLS (accessed October 24, 2025).

F5 NGINX (2023). Limiting Access to Proxied HTTP Resources (NGINX Admin Guide). Available at: https://docs.nginx.com/nginx/admin-guide/security-controls/controlling-access-proxied-http/ (accessed October 24, 2025).

OWASP (2023). OWASP Top 10 API Security Risks – 2023. Available at: https://owasp.org/API-Security/editions/2023/en/0x11-t10/ (accessed October 24, 2025).

OWASP ZAP Project (2025). Zed Attack Proxy (ZAP) – Official Site. Available at: https://www.zaproxy.org/ (accessed October 24, 2025).

Induri, R.R. (2020). Getting Started with Postman for API Security Testing (Part 1). Optiv Security Blog. Available at: https://www.optiv.com/explore-optiv-insights/blog/getting-started-postman-api-security-testing-part-1 (accessed October 24, 2025)

Section 4: Additional Sources of Information

4.1 Ethical Considerations Form

To be submitted via WOLF.

4.2 Resources

A range of resources has been consulted to inform this project. The following bibliography includes key references covering the computing curriculum context, API security best practices, and the Django framework.

4.2.1 Bibliography

- Cat, H.D. (2025) Implementing security measures in web chat applications using Django framework. Bachelor’s thesis, Tampere University. [Online]. Available at: https://trepo.tuni.fi/handle/10024/228630 (Accessed: 24 October 2025).

- Django Software Foundation (2023) “Security in Django.” [Online]. Available at: https://docs.djangoproject.com/en/4.2/topics/security/ (Accessed: 24 October 2025).

- Hussain, A.A.A.A.M. and Ipate, F. (2022) “Application Programming Interface (API) Security: Cybersecurity Vulnerabilities Due to the Growing Use of APIs in Digital Communications.” International Research Journal of Innovations in Engineering and Technology, 6(6), pp. 108–117.

- Madden, N. (2020) API Security in Action. Manning Publications.

- OWASP (2023) Top 10 API Security Risks – 2023. OWASP API Security Project. [Online]. Available at: https://owasp.org/API-Security/ (Accessed: 24 October 2025).

- Quality Assurance Agency (QAA) (2022) Subject Benchmark Statement: Computing. Gloucester: QAA. [Online]. Available at: https://www.qaa.ac.uk/docs/qaa/sbs/sbs-computing-22.pdf (Accessed: 24 October 2025).

- Sconiers-Hasan, M. (2024) Application Programming Interface (API) Vulnerabilities and Risks. CMU/SEI Special Report 2024-SR-004. Pittsburgh, PA: Software Engineering Institute, Carnegie Mellon University. [Online]. Available at: https://doi.org/10.1184/R1/25282342 (Accessed: 24 October 2025).

- Vincent, W.S. (2020) Django for APIs: Build web APIs with Python and Django. WelcomeToCode (Independently published).

4.3 Client

The project supervisor will serve as the client for this project, acting as the stakeholder who provides requirements and feedback.